## Slide 1
Enterprise Software Life-cycle Support System
Enterprise TFS - Software Factory NTI
Mike O’Brien, Toby Hable
August 2014

## Slide 2: NTI-Core: Software Life-cycle Support System
Technology:
Establish a Software Life-cycle Support System (SLSS) by leveraging Microsoft Team Foundation Server (TFS).
Objectives:
Create Training material
Develop solutions for customer interaction with system
Deploy QA & PROD instances
Initiate migration of HISD Team Projects Complete migration of all HISD Teams
Businesses – HISD, TSSD, IPD
Status: NTI – Core Initiation into Pre-NTI
Resources:
1.25 FTE for
  Mike O’Brien 1.0 FTE
  Don Carlson 0.50 FTE
  Dave Schaller – HISD
  Scott Howard – HISD
Total funding request $200 K
Key SEMS Contact: Mike O’Brien

## Slide 3: Project Deliverables – Pre-NTI
Status of Deliverables:
    System Requirements
    Definition of the Service
    Draft of ‘Cost of Service’
    Engaged additional candidate Divisions
    System Architecture
    Draft of Service Level Agreement (SLA)
    CTOC Presentation

## Slide 4: Timeline
 | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | July
Cost |  |  |  |  |  |  |  |  |  |  |  | 
Install QA/PROD |  |  |  |  |  |  |  |  |  |  |  | 
Ops Team Training |  |  |  |  |  |  |  |  |  |  |  | 
Build Team Queue |  |  |  |  |  |  |  |  |  |  |  | 
Initiate HIS Team Onboarding |  |  |  |  |  |  |  |  |  |  |  | 
Onboard existing semstfs teams |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 5: Cost of Service
Flat fee for each user of $10/user per month
Charge for:
  Team On Boarding
  Customization or system extension
  Training – TFS and Process Methodology
  Process Guidance services
  System Extension

## Slide 6: Budget and Timeline
DevOps team
  install & setup
  Build training curriculum
Chargeback spin up as teams on boarded
Chargeback for onboarding

## Slide 7: Setup Investment
Startup cost – bring in Microsoft Consulting for implementation and consultation of entire service: $200k

## Slide 8: Technology Platform and Roadmap
TFS Technology
Platform
Value Added
Test Case Management
Build Automation
Version Control
Requirements Management
Project Management
TFS
Reporting
Enterprise Software Development Process
Requirements
Authoring Requirements document with Enterprise defined structure, methodology, and process
DevOps
Automated build, deploy and testing harnesses
Rollup Reporting
(self-service reporting portal)
Cross Platform Builds
(iOS / Xamarian / Android / Linux)
Cloud Hybridization
Process Template

## Slide 9: On Boarding
Bringing new teams onto ETFS will take time, and investment