## Slide 1
Enterprise Software Life-cycle Support System
Software Factory NTI
Mike O’Brien, Toby Hable
May 2014

## Slide 2: NTI-Core: Software Life-cycle Support System
Technology:
Establish a Software Life-cycle Support System (SLSS) by leveraging Microsoft Team Foundation Server (TFS).
Objectives:
Create System Architecture candidate
Determine estimated cost of deployment and service
Draft Service Level Agreement (SLA)
Determine interest of other divisions
Businesses – HISD, TSSD, IPD
Status: NTI – Core Initiation into Pre-NTI
Resources:
1.25 FTE for
  Mike O’Brien 1.0 FTE
  Phil Savoie 0.25 FTE
  Dave Schaller – HISD
  Scott Howard – HISD
Total funding request $50 K
Key SEMS Contact: Mike O’Brien

## Slide 3: 3M Software Factory – Software Engineering for the Future
Building the software engineering capabilities needed to enable rapid, high-quality and profitable product development.
Specialized Software Skillsets
Software Process Development
Divisions + ES Workgroup
State of the Art Software Infrastructure

## Slide 4: NPI – Enterprise Infrastructure Analogy
Idea
Concept
Feasibility
Dev’t
Scale Up
Launch
Post Launch
Division A
Commercialization Process
Divisions Implement to business needs
eNPI Project Management Database
Single Corporate Tool for Managing the Portfolio
Division B
Commercialization Process
Division C
Commercialization Process
Notes: current NPI process is high level
Implemented by divisions based on needs

## Slide 5: Software Life-cycle Support System – Enterprise Software Infrastructure
Idea
Concept
Feasibility
Dev’t
Scale Up
Launch
Post Launch
Division B Software Process
Division C Software Process
Divisions establish software process based on business needs.
Software Life-cycle Support System (SLSS) using Microsoft TFS
Division A
Software Process
NTI Goal
Notes: current NPI process is high level
Implemented by divisions based on needs

## Slide 6: Software Life-cycle Support System – Leveraging TFS
Software Life-cycle Support System (SLSS) using Microsoft TFS
TFS Technology
Platform
Test Case Management
Build Automation
Version Control
Requirements Management
Project Management
Reporting
Process Template
HISD Process
SEMS Process
Division Process …
Tools
Defined Processes
Notes: Team Foundation Server (TFS) is the collaboration platform at the core of Microsoft's application lifecycle management (ALM) solution. TFS supports agile development practices, multiple IDEs and platforms locally or in the cloud and gives you the tools you need to effectively manage software development projects throughout the application lifecycle.
TFS supports the defined process– both the enterprise development process, and division implementations

## Slide 7: Why does 3M need a Software Life-cycle Support System?
Independent work groups with differing tools
  Broad range of tools – shallow or ‘silo’ed’ expertise
  Tools not integrated, i.e., No Start-to-End visibility
Lack of common infrastructure
  Build each solution independently
  Little or no reuse of solutions across groups/divisions/company
  Redundancy of personnel
  Underutilization of technology

## Slide 8: ETFS – Systems Consolidation
TFS
Rational
Notes: Divisions with resources needed to support infrastructure
As Divisions move to ETFS, resources are freed up to develop

## Slide 9: HISD – Case Study within 3M
HISD currently consolidating development systems to:
  Improve communications – “One source of truth”
  Aid in defining development process
  Reduce infrastructure support
  Utilize tools effectively
  “This is the Polaris Project for HISD”
Notes: Integrating 5 TFS servers (potentially 6-10)
Secondary phase – migrate non-TFS system into same system

## Slide 10: TSSD – Case Study within 3M
Toby Hable and Mike O’Brien participated in a high level analysis of ES tools in use – below is a high level spreadsheet view
Conclusions:
Wide range of tools
Shallow and/or “silo’d” use
Common Commercialization Process and Tools would provide high value
Notes: Larry Ps

## Slide 11: Current and Potential Division Users
Current – on the SEMS TFS Server:
    SEMS, CRPL, CRAL
    ESPE, DOC, Unitek
    TSSD (SSD), AAD, RED, SOSD
    IT (MES), Corporate Security
Potential:
    HISD
    TSSD, IPD, IT (Mobile)

## Slide 12: Why TFS?
Notes: Magic Quadrant from TFS 2012
Large companies = US Bank, Target, Boeing, Dell, HP
TFS - market leader
In use widespread use within 3M
SEMS active user since 2006 – initial version of TFS
In use by other large companies for Enterprise wide use

## Slide 13: Benefits of Enterprise TFS Solution
Centralized Repository
  High Availability
  Improved Disaster Recovery
  Increased collaboration/sharing
  Reduced cost
Support Specialists – customization, maintenance and support
Visibility – customized Key Performance Indicators (KPI’s)
Training – increased knowledge of capabilities
Infography created by InCycle Software
Source information from Forrester: The Total, Economic Impact of Microsoft Application Life Cycle Mangement
Notes: Dell case study – ROI: 225% Payback: 6 months
CollabNet case study: ROI 225% Payback: 12 months
Key benefits from case studies?

## Slide 14: Project Deliverables – Pre-NTI
We are ready to enter Explore when we have:
    System Requirements
    Definition of the Service
    Draft of ‘Cost of Service’
    Engaged additional candidate Divisions
    System Architecture
    Draft of Service Level Agreement (SLA)
    CTOC Presentation

## Slide 15: Long Term Plan
In Explore we plan to:
    Implement the Service
    Run Pilot by On boarding specific HISD & SEMS development teams with existing TFS servers
Qualify
    Expand to include other HIS teams (non-TFS)
    On board SEMS teams/divisions from our server
Deploy
    On board additional teams corporate wide

## Slide 16: Milestone Timeline by Phase
Assess Needs
Define Enterprise Architecture
Define Service / Capabilities
Implementation and Pilot with HISD
Offer Service Extend Offering
Expand Onboarding with HISD Teams
Pre-NTI
Qualify
Sept 2014
May 2014
Explore
Deploy
July 2014
Dec 2014
Notes: Could add timeframes here instead of dates - ?
Consolidate Pre-NTI milestones - ?

## Slide 17: Proposed Resources
Resource – Total 1.25 FTE
  Mike O’Brien – 1.0 FTE
  Phil Savoie – 0.25 FTE
HISD Resources
  Dave Schaller
  Scott Howard
Consultants
  Microsoft Consulting Services (MCS) – Currently engaged with HISD to assess and recommend a TFS strategy and architecture
  Don Carlson

## Slide 18: Thank You
Q&A

## Slide 19: Major Components of a System Candidate Architecture
Deployment location - Cloud vs. 3M Data Center
Level of Service – SOP for maintenance, support, backup, data retention
Upgrade Path - SOP for upgrades
Hardware Needs
  High Availability
  Scales to peak system usage
Software / Licensing
Notes: These are the major components that need to be planned for a Candidate Architecture. Multiple Candidate architectures may be generated (one for Cloud, one for Onsite in the 3M Data Center, and perhaps one for a Hybrid between the Cloud and On-premise)

## Slide 20: Pre-NTI Milestone Timeline

## Slide 21: Project Scope and Objectives
Implement an Enterprise Team Foundation Server providing:
  Project Management
  Requirements Management
  Version Control
  Test Case Management
  Build Automation
  Reporting

## Slide 22: Technology Platform and Roadmap
TFS Technology
Platform
Value Added
Test Case Management
Build Automation
Version Control
Requirements Management
Project Management
TFS
Reporting
Enterprise Software Development Process
Requirements
Authoring Requirements document with Enterprise defined structure, methodology, and process
DevOps
Automated build, deploy and testing harnesses
Rollup Reporting
(self-service reporting portal)
Cross Platform Builds
(iOS / Xamarian / Android / Linux)
Cloud Hybridization
Process Template

## Slide 23: What is Team Foundation Server (TFS)?
Visual Studio Team Foundation Server 2012 (TFS) is a collaboration platform that facilitates an application lifecycle management (ALM) solution.

## Slide 24: Project Milestones - Explore
Gather & prioritize requirements from candidate Divisions and Teams
Determine system interaction mechanism (self serve vs. support team interaction)
Define Migration method/process for Team Projects
Define Cost for usage – explore several models of chargeback
Determine Support and Solution Team size and skillset required
Define supported Process Template(s)
Perform trial migration of SEMS Team Projects
Define PROD architecture
Time Frame: May - August

## Slide 25: Project Milestones – Qualify & Deploy
Qualify (August – Dec)
  Create Training material
  Develop solutions for customer interaction with system
  Deploy QA & PROD instances
  Initiate migration of HISD Team Projects to QA/PROD instances [“Go Live” with HISD]
  Complete migration of all HISD Teams
Deploy
  “Go Live” with Enterprise TFS service to other divisions