## Slide 1: Scrum & ETFS – Part II
Lunch and Learn – Nov 18, 2014
Mike O’Brien

## Slide 2: Agenda
Scrum Recap
ETFS Demos
  Team Project Setup
  Build the Backlog
  Release Planning
  Sprint Planning
  Daily Standup
  Sprint Review
  Sprint Retrospective
ETFS – Overview

## Slide 3: ScrumMaster Training
Attended ScrumMaster training in early August from cPrime
Overview of the training, i.e., 2 days in 1 hour

## Slide 4: Scrum

## Slide 5: Scrum Roles

## Slide 7: Scrum Ceremonies (Meetings)
Sprint Planning: held at the beginning of each sprint for the team to commit Product Backlog Items to the Sprint Backlog
Sprint Standup (Daily Scrum): a 15 minute time-boxed event for the Team to inspect, adapt and transparently synchronize on the Sprint Goal
Sprint Review: Feedback mechanism for stakeholders to see working product increments
Sprint Retrospective: an inspect and adapt mechanism for the Team regarding their Process

## Slide 8: Scrum Ceremonies (Meetings)
Release Planning (Optional): An optional session that comes from the eXtreme Programming framework
A Release is made up of multiple Sprints or Iterations
In this session the Product Owner, ScrumMaster, and Team and anyone else necessary collaborate on:
  What to Build
  In What Order
  By When

## Slide 10: ETFS
Demo Project on tfsdev.mmm.com
Team Project Setup
  Request new Team Project
  Permissions - Setup Teams and work areas
  Area Paths
  Iterations – “Timebox” your iterations

## Slide 11: ETFS
Demo Project on tfsdev.mmm.com
Release Planning / Build the Backlog
  What to Build
  In What Order
  By When

## Slide 12: ETFS
Demo Project on tfsdev.mmm.com
Sprint Planning
  Part I: Determine “what” Product Backlog Items will be completed in the Sprint by the Team (the Goal)
  Part II: Determine “how” the work will be completed in the Sprint by the Team (the Tasks)
  Capacity Planning

## Slide 13: ETFS
Demo Project on tfsdev.mmm.com
Daily Standup
  Team inspects and adapts
  Burndown
  Update Tasks

## Slide 14: ETFS
Demo Project on tfsdev.mmm.com
Sprint Review
  Prior – final update of tasks
  Mark Product Backlog Items complete if accepted by Product Owner, otherwise return to Backlog

## Slide 15: ETFS
Demo Project on tfsdev.mmm.com
Retrospective
  What went well?
    Recognize simple but effective things
    Focus on the Team – not the Product
  What did Not go so Well?
    Identify impediments – create Impediments to track issues over time

## Slide 16
Enterprise Team Foundation Server
Overview
Mike O’Brien
November 2014

## Slide 17: 3M Software Factory – Software Engineering for the Future
Building the software engineering capabilities needed to enable rapid, high-quality and profitable product development.
Specialized Software Skillsets
Software Process Development
Divisions + ES Workgroup
State of the Art Software Infrastructure
Provide an Enterprise ALM Service for all 3M Software teams.
Goal

## Slide 18: What is Team Foundation Server (TFS)?
Team Foundation Server is a Microsoft product which provides source code management, reporting, requirements management, project management, automated builds, lab management, testing and release management capabilities.
Process / Optimization
Project Management
Requirements Management
Design & Architecture
Release Management
Development
QA & Test
Application Lifecycle Management (ALM)
Application Lifecycle Management using Visual Studio Team Foundation Server provides proven practices to manage application lifecycle. Manage source code across teams; develop, build, and test applications; plan projects, track work, and report progress.

## Slide 19: Support
Infrastructure hosted in 3M Data Centers
High Availability install of Team Foundation Server
  Load Balanced across multiple machines
  99.9% predicted uptime
Database cluster
  High Availability of Data
  Managed 3M IT Database Team
  Backups follow 3M standards for data retention
Training Available for TFS and Scrum
  Developers
  Project Managers/ScrumMasters
  Product Owners
  Testers
  Stakeholders
System Support 24x7x365 via 3-1000 or http://ithelp.mmm.com

## Slide 20: ETFS Team Structure
Service Manager
- Initial contact of new teams
- Provide training
- Maintain relationship with teams
Operations (Ops)
- IT Operations Team (Managed Infrastructure)
DevOps
- Team onboarding tasks
- Service enhancements
- Test updates/upgrades, update documentation
- Perform DevOps role for SEMS and Division teams as needed
- ETFS System Maintenance
- Respond to support requests
- Focused on PROD system

## Slide 21: ETFS Architecture – QA and PROD

## Slide 22: SEMS DevOps
DevOps Role
Automate Build, Deployment, Configuration, Testing and production deployment
SEMS DevOps Role
ETFS - Team Onboarding and Migration
ETFS - Service Enhancements
Perform DevOps Role for SEMS and Division Teams (T&M)
Notes: “Automate Everything”

## Slide 23: Technology Platform and Roadmap
TFS Technology
Platform
Value Added
Test Case Management
Build Automation
Version Control
Requirements Management
Project Management
TFS
Reporting
Enterprise Software Development Process
Requirements
Authoring Requirements document with Enterprise defined structure, methodology, and process
DevOps
Automated build, deploy and testing harnesses
Rollup Reporting
(self-service reporting portal)
Cross Platform Builds
(iOS / Xamarian / Android / Linux)
Cloud Hybridization
Process Template

## Slide 24: Technology Roadmap
Build Services - Enterprise Build Farm
Native Build machines (Windows / .Net / Visual Studio)
Cross Platform Builds – Java/Android, iOS
Test Management Services
Enterprise Test Controllers
Rollup Reporting - Enterprise Reporting
Reports across Team Projects / Businesses / Divisions
Deployment Services
- Automate Build, Configuration, Deployment, Testing, and Production Environments
Notes: “Automate Everything”

## Slide 25: ETFS Timeline
Sep
Oct
Nov
2015
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Today
HIS Target for all Rational Teams migrated
Service Available
Governance Policies Established
Start Onboarding HIS Teams
IPD/FSD Migrated
All SEMSTFS Teams Migrated
Start MVSS Migration

## Slide 26
Enroll
Elaboration
Training
Migration
Adoption
Continuously re-evaluate the onboarding process
Team Identification…
  Workflow requirements
  Workflow customizations
  Source control requirements
  Build/CI requirements
  Delegate task to gather team members and define sub-teams
  Delegate task to define areas
  Delegate task to define sprint schedule
  Identify Team Interdependencies
  Delegate Licensing Inventory
Schedule…
  Timeframes
  Training
Materials…
  TFS Getting Started Guide*
  Scrum Primer*
Requirements
  Prioritize
  Match to solutions
  Add team to queue
Find possible scenario(s)
  Migration Plan
  Workflow Scenarios
  Representative Migration
  Technical Scenarios
Migration
Snapshot Migration
Source Migration
Archive Availability
Refer to “TFS Team Elaboration Details”
General TFS Training
Developer TFS Training
Project Management Training
Test Manager Training (optional)
Data Migration
Calculate production impact
Respond to environment issues
Monitor
Re-evaluate
Impact
Time
Scenario Time
Downtime
Environment
Support
Maintenance
Follow up training
Process
Part-time
Ongoing
Refer to “Migration Guidance and Readiness”
* = In Progress
ETFS Onboarding Workflow

## Slide 27: Onboard – Environment Migration
DEV
tfsdev.mmm.com
QA
tfsqa.mmm.com
PROD
tfs.mmm.com
Team Projects are ‘disposable’
  Flexible on permissions
  Create multiple team projects – if needed
Prototype the Team Project
  Workflow customizations
  Source control structure and migration
  Permissions / Groups / Teams
Schedule Promotion to QA
  Test workflow
  Perform source migrations test
First target for Updates/Upgrades
Team Projects same as PROD
  Permissions identical to PROD
Staging for PROD
  Test Migration Plan
  Perform source migration test
  Representative Migration
  Technical Scenarios
  Updates & Upgrades
3. Schedule Promotion to PROD
Snapshot Migration
Source Migration
Archive Availability
1. Go Live Launch
Communicate to team
Perform Migration
Archive Availability
2. Team Projects
Permanent home
Final target of Migration
Process Template changes –